COSC 4397 Final Project Plan

Mixed-Precision FP16 GEMM in Triton

Platform: NVIDIA RTX 3080  |  Framework: OpenAI Triton  |  Team of 3  |  3-Week Timeline

# Project Summary

We will implement a tiled FP16 GEMM kernel in Triton with a configurable FP16/FP32 accumulation flag, validate against PyTorch matmul for correctness, compare against cuBLAS-backed FP16 matmul for performance, and fall back to a simpler baseline Triton GEMM if needed.

# Current Assessment for an A Grade

The base proposal (vanilla tiled FP16 GEMM in Triton benchmarked against cuBLAS) maps closely to Triton’s own Matrix Multiplication tutorial. Without a sharper technical angle, this lands at a B+. To reach an A, the project needs a focused technical contribution beyond the tutorial.

## What Works Well

- GEMM is the most course-aligned kernel: it touches mapping, tiling, shared memory, coalescing, occupancy, and arithmetic intensity.

- Triton qualifies under “explore novel programming models” (project style 4) and the rubric explicitly lists it.

- cuBLAS as the performance baseline is exactly what the rubric requires (“strong reference / state-of-the-art baseline”).

- The fallback (simpler baseline Triton GEMM) is clean and realistic.

## The A-Grade Differentiator: Mixed-Precision Accumulation Study

The rubric explicitly lists “mixed precision with higher-precision accumulation” as a recommended Advanced GEMM direction. The plan is to add a configurable accumulator precision flag (FP16 vs FP32) to the Triton kernel and study:

- Numerical error: How max absolute and relative error scale with matrix size when accumulating in FP16 vs FP32.

- Performance cost: The TFLOPS penalty of FP32 accumulation due to register pressure, reduced occupancy, and tile size interactions.

- Roofline positioning: Where each configuration sits relative to compute and memory bandwidth ceilings.

# 3-Week Execution Plan

## Week 1: Implementation & Correctness

| Owner | Tasks | Deliverable |
| --- | --- | --- |
| Person A | Core Triton GEMM kernel with configurable accumulator precision (FP16 vs FP32 tl.dot accumulator). Pass correctness checks against torch.matmul for square matrices (512, 1024, 2048, 4096). | Working kernel + correctness logs |
| Person B | Benchmarking harness: timing infrastructure, cuBLAS baseline wrapper, automated sweep over matrix sizes. Start collecting raw performance numbers. | Benchmark scripts + initial numbers |
| Person C | Set up Nsight Compute profiling. Get baseline profiles of both the Triton kernel and cuBLAS. Document achieved TFLOPS, memory bandwidth, and occupancy for at least one matrix size. | Nsight profiles + baseline metrics |

## Week 2: Optimization & Experimentation

| Owner | Tasks | Deliverable |
| --- | --- | --- |
| Person A | Autotuning sweep: vary BLOCK_M, BLOCK_N, BLOCK_K, num_warps, num_stages. Record best configurations per matrix size for both FP16 and FP32 accumulation modes. | Autotune configs + sweep data |
| Person B | Numerical error analysis: measure max absolute error and relative error (FP32 accum vs FP16 accum vs PyTorch reference) across matrix sizes. Generate error scaling plots. | Error analysis plots + data |
| Person C | Roofline analysis: compute arithmetic intensity, plot achieved FLOPS vs roofline. Nsight Compute occupancy and register analysis for best and worst autotuning configurations. | Roofline plots + register analysis |

## Week 3: Analysis & Report

| Owner | Tasks | Deliverable |
| --- | --- | --- |
| Person A | Final performance plots (TFLOPS vs matrix size, % of cuBLAS peak for both accumulation modes). Polish kernel code and add inline documentation. | Final plots + clean codebase |
| Person B | Write results and analysis sections of the report. Tie findings to course concepts: why does occupancy drop with FP32 accumulation? Register pressure? Tile size interactions? | Results + analysis draft |
| Person C | Write introduction, methodology, and reproducibility sections. Create README with build/run instructions. Prepare final presentation or demo. | Complete report + README + presentation |

# Required Deliverables Checklist

| Rubric Requirement | How We Address It |
| --- | --- |
| Clear scope | One kernel (tiled GEMM) with one focused study (accumulation precision). |
| Correctness validation | PyTorch torch.matmul as the trusted reference. |
| Meaningful student-written GPU code | Full Triton kernel with configurable accumulator, autotuning, benchmarking harness. |
| Performance evaluation (3+ input sizes) | Square matrices: 512, 1024, 2048, 4096. cuBLAS as baseline. |
| Analysis tied to course concepts | Occupancy, register pressure, roofline, tiling, coalescing, arithmetic intensity. |
| Reproducibility | Code, README, build/run instructions, requirements.txt. |

# Fallback Plan

If the mixed-precision accumulation study proves too complex to complete in time, the fallback is a simpler baseline Triton GEMM (FP16 only, no configurable accumulator) with a thorough autotuning sweep and performance comparison against cuBLAS. This still satisfies all rubric hard requirements and produces a complete, submittable project.

# Tools & Resources

- Hardware: NVIDIA RTX 3080 (8704 CUDA cores, 10 GB GDDR6X, 99 KB shared memory per SM)

- Framework: OpenAI Triton (Python-based tile language for GPU kernel authoring)

- Baseline: PyTorch SDPA / torch.matmul (cuBLAS-backed FP16 matmul)

- Profiling: Nsight Compute (occupancy, register spills, memory throughput)

- Analysis: Roofline model, TFLOPS measurement, achieved bandwidth calculation